# Progress on the Project

* Created auto complete
* Hooked up both large and small text generations

# Difficulties Barring Progress

* Just need to train the models well

# Possible Changes to Milestones

1. ~~Mar 9 – AI – train genre/parameter specific models~~ Create autocomplete drop down
2. Mar 16 – Spring Break
3. Mar 23 – train genre/parameter specific models
4. Mar 30 – add book genres and connect genres to models
5. Apr 6 – Final Presentation
6. Apr 13 – Final Presentation / Project Defense
7. Apr 20 – Project Defense

# Other Project Related Issues

* N/A